# EventForge – Demo 3 Team Plan

Course: CST 8319 – Agile Project

Group: 14

Objective: Move from design to implementation. Build a working version of EventForge that connects the database, backend, and frontend, and prepare the report + video for Demo 3.

## 1. Project Goals

Convert our Demo 2 design into functional code.

Implement all core features (User Auth, Events, Tickets, Payments).

Test everything end-to-end.

Keep documentation and diagrams updated.

Record a 10–15 minute presentation showing the system in action.

## 2. Roles and Responsibilities

### Kiishi Haastrup – Full-Stack Lead / Integrator

Coordinate all parts of the project.

Build backend features (authentication, APIs, logic).

Set up and maintain the React frontend.

Connect React to backend routes (Axios / fetch).

Verify database integration and fix connection issues.

Run full testing and collect screenshots.

Keep GitHub organized and documentation current.

Lead video introduction and final summary.

### Laura – Frontend & UML

Design and develop the React UI (pages, forms, navigation).

Style pages and ensure accessibility.

Update UML class and sequence diagrams to match the final code.

Work with Kiishi to connect UI components to API endpoints.

### Kevin – API & Middleware

Build REST endpoints for Events, Tickets, and Payments.

Implement middleware for validation and error handling.

Test routes using Postman or Swagger.

Push updates regularly for integration.

### Soubermohame – Database Engineer

Finalize the database schema and ERD.

Create tables, constraints, and seed data.

Ensure data aligns with API models.

Optimize queries and document schema decisions.

## 3. Communication Plan

Use Teams for short updates – no long meetings.

Each member works in their own Git branch: frontend-laura, backend-kevin, db-souber, integration-kiishi.

Kiishi merges everything into main.

Jira tasks are updated once features are completed.

## 4. Deliverables

Working Application – database + API + frontend integrated.

Documentation – updated UML/ERD, architecture diagram, README.

Report (1200 – 1600 words): Introduction & overview – Kiishi; Implementation sections – Laura, Kevin, Soubermohame; Testing, challenges, next steps – Kiishi.

Video Presentation (10 – 15 min): Kiishi – Project intro + system demo; Laura – Frontend walkthrough; Kevin – API explanation; Soubermohame – Database overview; Kiishi – Closing remarks.

## 5. Timeline

| Week | Focus | Lead |
| --- | --- | --- |
| Week 1 | Database setup + API skeleton | Souber & Kevin |
| Week 2 | Backend integration + React setup | Kiishi & Laura |
| Week 3 | Testing + debugging + documentation | All |
| Week 4 | Video recording + final report submission | All |

## 6. Quality Checklist

All routes tested (200 / 400 / 403 responses).

React pages connected and responsive.

Database populated and working.

UML and ERD updated to reflect code.

README clear and complete.

Video < 15 minutes and professional.